BELMONT STREET DEVELOPMENTS UPDATES

Countryside Partnerships are sending you a site update for the months of June & July 2024.

- Landscaping will continue along Belmont Street throughout June and July; the first areas of landscaping will be complete by the end of July. Camden Highways will carry out additional footpath works after the completion of our works. We apologise for the noise disturbance caused while we break up the old paving and footpaths.

- The scaffold strikes are continuing, and the majority of the scaffold will be down by the end of July. Lights/tarpaulin will be removed from the block as the scaffold is being strike.

- The last Tower crane on site is planned to be dismantled on the 6/7th of July and will involve a road closure to Crogsland road over the course of the weekend, this will involve a Saturday and Sunday 8am-4pm.This was supposed to be dismantled on the bank holiday weekend but was delayed. Sorry for any inconvenience caused.

- The first resident occupations will start in August in the Belmont Street entrance.

- 3 Show flats are still open and located on Crogsland Road.

Disturbance- Operatives were on site on Tuesday evening 11/06/24. This was to allow access to be given to the electricity company UKPN as the building next to our site had no electricity in their block due to a faulty cable which was located within our site. Vistry simply assisted with the issue by opening up and allowing UKPN to find the fault. Vistry had no operatives working it was the electricity board working through the night to resolve the issue.

As mentioned in the previous communication. we are now going to be working every Saturday from 8-1pm to be able to complete the job and hand over in summer 2024.

This is something that we DO NOT want to do but to hit our contractual obligations with regards to completion it is now a necessity.  We are extremely sorry that this is the only option.

Sorry again and thankyou for your continued co-operation, if you have any questions please contact,

Resident Liaison Officer shareen.moutawafiq@vistry.co.uk

Contact number-07562-660979.

24/7 Security contact details are through our security company Bridge Security, they can be contacted on 0208 289 585 and arc@bridgesecusity.co.uk